Town Board Member’s Present:

Roger Reep, Town Supervisor, Mike Crandall, Crystal McCannon and Bill Deming

Absent: Garrett Dupree

Also in Attendance: Callie Perry, Town Clerk

Public Attendance: Garrett Wilson, Mike Perry & Jennifer Baker

Notice of said meeting was duly sent to The Leader on

7:00 pm: Roger Reep called the meeting to order with the Pledge.

Business:

Town Hall Parking Lot – Garrett Wilson in attendance to discuss the process of preparing the lot for paving and the pro’s of waiting until Spring 2026 to start instead of before winter. There will be more time and can do the whole project at once. It will also save money if we wait. Garrett will prepare for paving, but will not pave. He can give the Town referrals. Cost for his work is approximately $120,000.00, possibly more if he runs into issues like he did when he dug up the septic.

Utility work will have to be done first, address any issues that arise, heal bad spots and then it will be read to pave.

Steuben County gave the Town pipes for the entrance ways of the Town Hall. Kevin Putman offered to help and we will notify Garrett Wilson when they arrive.

The project would start in March, possibly April, depending on the weather.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Roger called for an Executive Session to discuss employment contracts at 6:25 pm.

The Board returned at 6:50 pm and ended the Executive Session.

The letter of interest that was submitted by Attorney Sujata Ramaiah was discussed as well as the Assistant Bookkeeper.

A motion was made to appoint Attorney Sujata Ramaiah as the Town Attorney.

Roll Call:

Bill Deming Aye

Crystal McCannon Aye

Mike Crandall Aye

Roger Reep Aye

Garrett Dupree Absent

All in favor. Motion carried.

**Motion by Mike Crandall**

To adjourn the meeting.

**Seconded by: Bill Deming**

**All in favor. Motion carried.**

Respectfully submitted.

Callie Perry

Lindley Town Clerk